**Project Hours:**

1. User Requirements Specification 10 h

Use cases 6 h

Completion of requirements document 4h

2. Project Plan 12 h

Defining project goals and objectives 10 h

Approval of the project plan 2 h

3. UML Class Diagram 8 h

Designing UML 6 h

Finishing software design 2 h

4. Development of first version 18 h

Development of winforms 14 h

Delivering and receving feedback on first version 4 h

5. Implementation web app 32 h

Implementing the registration page 8h

Implementing the accounts for users 6h

Implementing login 8h

Implementation of shopping cart for logged users 6 h

Finish login related stuff 4 h

6.Implementation of Data Access Layer 12 h

Implement Data access for bikes 10 h

Implement Data acces for accounts 8 h

7.Developing other features 48 h

Implementation of Shipping information 6h

Implementation of order history page 8 h

Implementing the handling of orders from winforms app 6h

Return functionality 8 h

Unit Testing 10 h

Implementation of a coupon system 10 h